**4 Factor Table – High Risk-Propensity Assessment**

The following table provides a list of factors that may signal high risk-propensity in your project

|  |
| --- |
| **Monitoring for Signs of High Risk-Propensity****(the Project’s ‘Risk Personality’)** |
| **Factor (refer Chapter 4 ‘Risk Appetite’ for further info)** | **Yes/No** |
| There is a lack of experience with this scale/type of project |  |
| The project or its leadership is under high levels of stakeholder pressure |  |
| The goal is perceived to be high value to individuals, or to the organisation |  |
| There are signs of high levels of ‘normal narcissism’ in individuals or in the organisation’s broader business culture |  |