100 Tips for PPM Implementation

The following PPM insights represent a number of practical tips, suggestions, and guidelines applicable to project portfolio management organizations of all shapes and sizes. Ten tips for each key area of PPM shown below are provided.

- Implementing Project Portfolio Management

- Project Portfolio Management (PPM) Software Selection Project

- Justifying an EPM Tool

- Software as a Service

- Managing PPM Processes

- Avoiding Project Failure

- Project Rescue

- Project Management Survival Skills

- Risk Management Survival Skills

- Continuous Improvement

Seminars by the author of Business Driven Project Portfolio Management – Conquering the Top 10 Risks that Threaten Success using as well as other training and consulting programs on various PPM and PMO topics are available by contacting BOT International via the internet at www.botinternational.com or toll-free at 1-877-239-3430.

IMPLEMENTING PROJECT PORTFOLIO MANAGEMENT

Tip 1: Start at the top. Start at the top with senior management buy-in and participation. Senior management buy-in is required to achieve consensus, motivate, and to ensure adherence to the processes, tasks, and activities required to manage the project portfolio. Without senior management participation, project portfolio management doesn't work and you are likely to end up with, or return to, a squeaky wheel gets the grease mindset for those involved.

Tip 2: Avoid the Big Bang. Don’t overwhelm the organization with a “big bang” approach. Each organization is different in terms of its level of maturity and ability to handle change. A phased approach should be used based on an assessment of the company’s abilities. In implementing PPM, seek to identify your strengths and weaknesses, use a proof of concept, and roll out PPM with toleration for information that is not perfect. And whatever approach and tools are selected, don't go too long without showing results.

Tip 3: Develop a governance process. PPM implementations with a strong governance structure will be more likely to be accepted and to work. Things to consider include: timing, decision style, organizational level, thresholds, decision criteria, and decision making. Understanding each of these areas will help structure an effective governance process for the organization.

Tip 4: Use a proven PPM tool. PPM involves tradeoffs of value, cost, resources, and risk. This can quickly become complex and requires software that can mathematically weight, balance, and optimize a portfolio in a seamless manner. In selecting PPM tools, organizations should look not only at the breadth of functionality the tools offer, but also at the vendor’s experience in PPM. With the evolving market for PPM tools and solutions, vendors who have the most implementation experience are the ones who are likely to have the most sophisticated and scalable solutions.

Tip 5: Forgive human errors, but not process errors. Don’t assume things will automatically play or can run on auto-pilot. Business dynamics and changing conditions prevail and require portfolio agility, the ability to stay current with your investment status and respond to changes. Also prevalent can be legacy attitudes, behaviors, and quiet dissension from those that fared well under the old system. Expect human errors and execution difficulties. In fact, embrace them, as they can lead to an understanding and resolution of those things in the process that led to the problem in the first place.

Tip 6: Use the tool in your operations reviews. Use the capabilities and outputs of the PPM tool to make decisions. If different tools, reports, and data is being used for management and review, it won't take long for the support for the PPM tool to dissipate. Conversely, if the PPM tool is used as the driver of portfolio management operations, then all involved will get and stay on board.

Tip 7: Use executive dashboards. Few executives will take the time to login to your PPM tool much less navigate through reports or search through data. They will no doubt want the PMO to have and use and master the PPM tool and its capabilities, but they themselves may or may not be so inclined. Whether within your PPM tool or external to it, maintain high-level executive summary dashboards that serve to both provide an executive overview of the status of the top projects of the portfolio and to provide direct access to the appropriate area of the PPM tool where useful reports and data can be immediately accessed. Keep it simple.

Tip 8: Be open to project failures. Most project management methodologies anticipate project difficulties and provide monitoring and controlling processes for change, issues, and problem management. However, the resulting mindset for the project effort can often be singularly focused on getting the project back on track to the exclusion of any real consideration given to the fact that the project may very well be failing. Be open to the possibility that the project effort could be failing and should be scrubbed from the portfolio.

Tip 9: Anticipate business opportunities and constraints. Economic cycles and business issues can impact the project portfolio both positively and negatively. Many of these new business opportunities and constraints can be identified and acted upon early to manage the portfolio and to confirm the integrity of the programs and projects of the portfolio. Being continually aware of and acting upon these business opportunities and constraints will ensure the project portfolio is balanced and optimized.

Tip 10 - Remember who the boss is. Project portfolio management can be a tremendous discipline for management and the leadership team. It will facilitate the strategic alignment of projects and programs to the priorities of the business. However, there will come times when the business intuition and market instinct of the CEO and the top tier executives will seemingly compromise the portfolio management process and available metrics. Hence, there always needs to be a certain degree of flexibility and understanding that no matter how regimented the process is made to be, certain data points and judgments might very well fall outside of the process to no discredit of all those involved.

PROJECT PORTFOLIO MANAGEMENT (PPM) SOFTWARE SELECTION PROJECT

Tip 1: Treat PPM software selection as a project. When selecting a PPM solution, manage the selection process just as you would a project. Applying good project management techniques in the effort will ensure that the solution you select best meets the requirements for which the solution is intended and justified. A rich in function solution that provides features that are not needed may not be better than a simpler solution or approach that meets the core needs of the organization. Likewise, a simple solution might not provide long term viability as the organization matures. Use project management techniques to ensure focus is placed on needs and requirements as opposed to vendor bells and whistles.

Tip 2: State the business problem. State the business problem driving the selection of the PPM solution. Does the current system or tool fail to provide the needed functionality for managing projects and resources? Do specific needs exceed the abilities of the current system? Is project performance below management expectations? The first two problems are more easily addressed from a tool perspective, whereas the third is more problematic. If processes are flawed or non-existent, implementation of complex software will not resolve them problem; rather it will add to it.

Tip 3: Set improvement objectives. In order to define and prioritize requirements, set improvement objectives early on in the PPM tool selection process. The project manager for the PPM software selection project should document and gain agreement for both the current state as well as the desired state. And to achieve the goals of the desired state, set measurable objectives to be achieved. This will keep the software evaluation and selection process on track and aligned to business needs, rather than vendor software bells and whistles.

Tip 4: Document the proposed project management process. Before continuing with software selection, document the proposed project management process. If the current project management process is not working effectively, correct the process. If specific project management goals are not being met, perform root cause analysis to determine the required improvements in the current process. Until such time as the project management process has been thoroughly documented, hold off on further PPM software selection activities.

Tip 5: Integrate the appropriate software tools into the project management process. Use your project management processes to contextual show how the various software tools and applications are used throughout the entire project life cycle. Document the inputs, outputs, tool usage best practices, tips and techniques. Do not limit tool integration to just the project portfolio management application.

Tip 6: Generate requirements from process mapping. Process mapping will identify requirements critical to the success of the PPM software application. Use process mapping to arrive at a full view of requirements including both the requirements to be addressed by the PPM application and the requirements to be addressed outside of the PPM application.

Tip 7: Select a short list of three vendors. A small number of vendors is desired for the short list. The detailed set of requirements will result in identification of needs that can best be met by two to three vendors. Too many vendors making the short list is an indication that requirements definition has not produced differentiating features and that any product can do.

Tip 8: Test the vendor products. Request that the vendors provide a testing environment for their software. Test each of the shortlisted vendor product offerings with data that best represents your business environment. Used experienced staff that understands the how the products work to evaluate the capabilities of the software and results achieved of the product tests.

Tip 9: Judge the vendors. All vendors have strengths and weaknesses. Before making a final decision, judge the vendors on their track record. Key considerations include their reputation, customer base, years in business, financial condition, and long term strategy. Seek to discuss the performance of the vendor and their offering with at least three customer references. If the vendor and their product were successfully implemented at organizations similar to your own, then you can expect a similar success.

Tip 10: Select a vendor. Be mindful that there is a point of diminishing returns on the time that is spent in evaluating vendors and their product offerings. The leading software solutions will address a majority of the business requirements of most customers and few customers will implement and use all of the features of the vendor's product. While the identification of all costs is important, too much focus on price can overshadow other vendor selection criteria such as how well the product meets the needs of all of the intended users, how well it works with your existing architecture, and the extent to which it can be easily and effectively used in support of the project mix of your PMO.

JUSTIFYING AN EPM TOOL

Tip 1: Alignment with strategic objectives. Reaching long-term business goals often requires investing in the right business activities now. With an Enterprise Project Management (EPM) tool, you can identify, prioritize, and select projects that best support your strategic objectives as well as align your resources accordingly. And, by routinely evaluating and adjusting the project portfolio, you can ensure continuous alignment with your business objectives.

Tip 2: Faster, more informed business decisions. An EPM solution can provide visibility into your project portfolio for monitoring performance, visualizing trends, and identifying business gaps. With these capabilities, you can make informed decisions on how to proceed with existing projects, make tradeoffs, and pursue new opportunities. Making accurate decisions quickly can be of tremendous business value and is a key consideration in justifying an EPM tool for the organization.

Tip 3: Continuous process improvement. Project organizations are increasingly standardizing their processes to improve operational efficiencies, increase cross functional teamwork, and more effectively manage projects of different types and sizes. With an EPM solution, you can implement a common framework for project portfolio management guided by proven best practices, resulting in better management and control of projects as well as identification and implementation of process improvement opportunities.

Tip 4: Increased customer satisfaction. Customer satisfaction often is more than finishing projects on time, within budget, and within scope. The delivery process must also engage the customer, involve the customer, and meet the customer's expectations. An EPM solution enables you to ensure a high level of integrity to the project delivery process. The end results are project plans that reflect realistic schedules, resource requirements, and budgets. Hence, so you can set, communicate, and meet achievable milestones for more consistent project delivery and higher levels of customer satisfaction.

Tip 5: Better collaboration and coordination. As businesses become more complex and geographically diverse, structured communication is vital to ensure teams share common goals and work together effectively. An EPM solution provides access to timely business-critical project information, so teams can share knowledge, better collaborate to complete tasks, and communicate progress effectively to manage risks and accommodate project changes.

Tip 6: Empowered project teams. Project team members make high-impact decisions as part of their daily routines. Businesses are increasingly relying upon project managers and are seeking ways to equip them with the tools they need to perform even better. With an EPM Solution, project managers, project team members, and the leadership team can access the latest project information resulting in more efficient time management, better communication and decision making, and increased accountability.

Tip 7: Effective resource deployment. Many organizations struggle to deploy resources effectively. This can lead to higher costs, project delays, and missed opportunities. An EPM Solution can help you more accurately assess resource commitments, deployment alternatives, and to deploy resources effectively across your organization. The end results is having the right people on the right projects at the right time for optimized delivery.

Tip 8: Ability to strategically hire. Without understanding long-term workloads and resource capacity, companies can experience hiring-firing cycles. Such cycles are inefficient and often result in higher overhead, lost knowledge, and very poor employee morale. By providing visibility into the overall work commitments and resourcing capabilities, an EPM solution helps a company achieve a balance of strategic recruiting, outside contracting, and potentially outsourcing to achieve the long-term business objectives of the company

Tip 9: Fully leveraging existing technologies. An EPM solution fully leverages the existing technologies that most organizations already have in place, such as your enabling technologies, database, collaboration platforms, and desktop tools. Hence, you can get the most out of your existing investments in infrastructure, applications, and user skills, rather than incurring a duplication of investment and redundancy in capabilities. By customizing and integrating an EPM solution with your line-of-business systems, you can get a comprehensive view of your organization's activities for better management and control.

Tip 10: Providing a sustainable return on investment. The value of an investment depends on what types of improvements are gained and how quickly they're realized. By enabling increased employee productivity, faster cycle times, reduced costs, reduced rework and work around, and improved resource and time management, an EPM solution provides a positive and sustainable return on investment.

SOFTWARE AS A SERVICE (SaaS)

Tip 1: Time to value. Of the many areas of benefit that SaaS provide to an organization, one of the most significant is time to value. Unlike traditional software that often requires complex installation, configuration, administration, and training, SaaS solutions only require a browser. This enables the organization to quickly go live resulting in faster realization of benefits.

Tip 2: Try and buy. Most SaaS providers offer a 30-day free trial. Typically, this is not a practical option for traditional software that requires onsite installation, configuration, and administrator training. But with Saas, such trial periods can be a vital and valuable way to assess, prototype, and gain consensus on the best solution to select and implementation approach to take.

Tip 3: Low cost of entry. As an attractive alternative to outlaying large amounts of budgetary funds, customers can roll out SaaS solutions to those needing the functionality with minimal involvement of the busy IT staff. The cost of entry is very low compared to installing complex solutions across the entire company.

Tip 4: The vendor serves the customer. In the SaaS business, vendors work for the customer. Customers don't have to rely upon their IT department to install, configure, administer, and support the solution. Everything is already up and running, securely, at the vendor's place of business.

Tip 5: Less risky investment. Arguably, SaaS offers a less risky solution than traditional software installed on the IT infrastructure of the customer. And, instead of spending a considerable amount of money up front, customers pay for the software as they consume it and, typically, with no long term obligation or financial commitment. The monetary risk is considerably less and much easier to mitigate.

Tip 6: Best in class data security. Most SaaS vendors understand all too well that application data must be backed up religiously and that security is a top priority. Customer IT departments are typically pulled in many directions and often can't be as focused on one solution. Hence, customers can rest assured their data security is probably better with a hosted solution, not worse.

Tip 7: Influencing product quality. Most customers of traditional installed software have very little ability to influence the development of new product features or to bring about changes and enhancements to quality of service. Your SaaS provider understands all too how that it is just as easy to switch relationships with SaaS providers as it is to enter into one. As a customer of a SaaS solution, you will have a much greater opportunity to influence product and service quality via your ongoing relationship with your provider.

Tip 8: Reducing capital expense. In addition to technology and operational benefits, SaaS offers many companies the financial benefit of eliminating the capital expense associated with new application deployments. This not only is attractive to the CFO, but can also result in an acceleration of the project approval process because SaaS solutions are typically treated as operating expenses and simplify the corporate review process.

Tip 9: Meeting short term solution needs. Often times, business units within a company have interim solution needs such as product launches, new office openings, organizational transitions, and business development initiatives. Typically, the application solution needs of such short term endeavors cannot be easily met by the IT department or even focused on due to other priorities. SaaS provides an easy and flexible alternative to meeting short term solution needs as SaaS offerings can be easily acquired, used, and terminated when no longer needed.

Tip 10: Low cost of exit. SaaS solutions are just as easy to terminate as they are to start. Often times, a key issue that internal information technology organizations have to deal with and manage to is how best to replace a solution or technology. And, in addition to the technical and application transition considerations are the people considerations such as no longer needing or being able use resources that were dedicated to supporting the solution. With SaaS, these resources work for the vendor, not customer, making it much easier for the customer make solution decisions without having to worry able staffing consequences.

MANAGING PPM PROCESSES

Tip 1: Think process, not methodology. Methodologies are static and quickly become out of date. Methodologies often give an illusion of project management consistency, when in reality most users don't read or follow lengthy, "one size fits all sizes," methodologies. Focus on PPM processes and best practices that are scalable to project type and size and answer not just the "what is to be done", but the "who, when, where, how, and why" of the work effort as well.

Tip 2: Think processes, tools, and collaboration. There are those in the Project Portfolio Management (PPM) vendor community that say their product has everything you need to manage a project portfolio and manage a PMO. While PPM tools can be very helpful, also required are processes that are scalable to project type and size, whether used with the PPM tool or not, and a collaboration platform to share project documents and information. Though PPM tools provide some collaboration features, most organizations seek to use the existing enterprise collaboration platform rather than placing project files and folders in an additional repository. Processes, tools, and collaboration work together and are each required to effectively manage projects and continually improve the organization.

Tip 3: Flexibility within structure. Some people believe that project portfolio management processes are by nature rigid and inflexible. This can often be a result of implementing a "one shoe fits all sizes" methodology. However, processes that provide workflows scalable to project type and size enable the project team to effectively execute a wide variety of projects without being burdened by too much bureaucracy. PMO processes can provide the structure, guidance, and flexibility to truly help, not create additional work for, the project manager and project participants.

Tip 4: People oriented processes. People oriented processes anticipate and help with people's challenges and constraints and free them up to do what they do best on projects such as thinking, planking, and doing. The best processes don't create extra work; rather they streamline it or make it easier. People oriented processes serve specific purposes, ensure efficiency and consistency, and tend to become "roadmaps" for continuous improvement and knowledge sharing.

Tip 5: Process owners. Process owners can play a key role in ensuring that the PPM processes are kept up to date, useful, usable, and auditable. PPM processes or best practices without process owners will likely become outdated over time and at some point will even become inconsequential to the organization. On the other hand, PPM processes and best practices that have process owners or "care-takers" are continually improved upon by reviewing and applying lessons learned feedback and process improvement suggestions. Hence, process owners help drive continuous improvement and institutionalization of the PPM processes and best practice knowledge, skill, and execution capabilities.

Tip 6: Process reviews. Don't wait until there is a problem to review the processes and best practices of the PMO or project portfolio managing organization. Establish process owners and delegate to them the duty of periodic assessment of their assigned processes and best practices. Encourage them to proactively find ways to streamline and improve existing processes and to identify new processes and best practices that could be of value to the organization.

Tip 7: Provide recognition and incentives for process improvement. How do you recognize project managers? Most of them are every good at what they do and it is expected that they will manage projects well. One approach that more and more PPM performing organizations are adopting is to provide incentives and recognition for process improvement and process ownership. Rather than experiencing the same difficulty over and over again, recognition and incentives for process improvement encourage and reward project team members to get involved. The end results are not just lessons learned documents, but practical improvement suggestions to streamline processes, improve best practices, and eliminate defects and waste. As Edward Deming put it, "Fix the process and you fix the problem."

Tip 8: Define the "as-is" state. Quite often, it is helpful to first define the "as-is" state of a process before discussing and debating options to arrive at the "desired" state of the process. A clear understanding of the "as-is" state enables the team to discuss and debate what works well, what needs improving, and to agree upon actionable process improvement suggestions. Conversely, trying to achieve the "desired" state for a process without a full understanding and agreement of the "as-is" state can often lead to miscommunication due to differing points of reference as well as process improvement suggestions that may not meet the needs of all parties involved in the process.

Tip 9: Project portfolio management processes are more than PMI® standards. Some PMOs establish project management and a portfolio management processes aligned to the latest industry standards and are disappointed to find out that they are not being effectively used throughout the organization. Some project managers may use a more streamlined process for smaller projects. Other project managers, especially outside of the United States, may use a different approach to project management such as PRINCE2. And, development teams may manage their projects using a traditional SDLC or Agile process. In managing the project portfolio management processes of the PMO, recognize that applied processes must extend far beyond just the knowledge standards.

Tip 10: PPM processes comprise of more than just the methodology for selecting and managing projects. A project portfolio management methodology alone is not sufficient for an organization. In addition to the methodology, processes and policies need to be put in place for such things as where specifically to store project documents, when project status reports are due, how and when project data is to be entered into the PPM tool, how and when complex and situational techniques as Earned Value Management (EVM) and Monte Carlo Risk Analysis are to be employed, who is involved in the review and decision process, and how and when are the various PPM meetings and reviews conducted. Ensure that your PPM processes provide not just the “what” of the “what is to be done,” but also the practical context and specifics of the “Who, When, Where, How, and Why.”

AVOIDING PROJECT FAILURE

Tip 1: Project Manager Skill and Experience. A highly skilled and experienced project manager knows how to work with all stakeholders and participants to avoid project failures. Project management education and mentoring programs are essential and, along with experience managing projects, will greatly increase the project manager's ability to avoid project failures.

Tip 2: Use a Methodology. Using a structured systems development methodology is one of the critical success factors in a systems development project. Phase exits and quality control points help to ensure a successful project. For example, the functional design review after the functional design is completed is an often skipped, and later regretted, step. Manage requirements throughout the SDLC from initial definition to user acceptance testing at the end of the process.

Tip 3: Communicate Formally. Many projects fail or at least experience difficulties due to a lack of formal communications. Though time and focus is traditionally given to planning and scheduling, it is equally important to place a priority on regular and formal communications and interaction. For most project efforts, sending project status emails to a project distribution list with various file attachments, simply does not work. Formal communications need not be time consuming or overly bureaucratic; rather planned, agreed to, and executed as opposed to ad hoc or periodic best efforts.

Tip 4: Set Realistic Expectations. Often times, unrealistic expectations are set to please a customer, to meet a calendar deadline, or to fall within a certain budget amount. Such early expectations can not only be unrealistic, but they can often become, in the eyes of the customer, the real expectations and commitments for the project leading to inevitable frustration and disappointment when they can't possibly be met. Avoid unrealistic expectations by letting the project plan set quality, cost, and time expectations, rather than early commentary and opinion.

Tip 5: Initiate the Project Properly. Not initiating a project properly with sufficient time spent to define and agree the user requirements, create a realistic plan and gain buy-in from all stakeholders’ means you're almost certainly destined for problems. Resist the temptation to start the project too early before it has been properly initiated. Don't be rushed into starting the work on the assumption that it will result in an earlier delivery. The reality is that poor initiation extends projects by causing rework, errors and omissions. Just say no when pushed and never start too early.

Tip 6: Ensure the Right Amount of Resources. Not having the right amount of resource or having the right amount with the wrong skill mix can be a cause of project failure. Insist that management provide appropriate resources either from internal staff or if necessary by hiring some resources on a contract basis.

Tip 7: Be Aware of Other Projects and Priorities. Don't operate in a vacuum. Project team members are often multi-tasked and may be pulled in many different directions. Ignoring these other projects and priorities will engender resentment and inaction for the team members with multiple duties. When you are unresponsive to the projects and priorities of others in times of their need, they will be unresponsive to you in times of your need.

Tip 8: Don't Forget About Quality. Everyone knows the triple constraints (Quality, Time, and Cost), but so often the management of the project has a myopic focus on budget and schedule. Quality is often left out of the picture. How often are project managers asked, "Is the project on time and on budget?" Almost always. Seek to manage and measure quality so that in addition to delivering the project on time and on budget, the product of the project fulfills the user's requirements. Project Quality Management not only will prevent rework, but enable the ROI of the project to be realized, typically a much more significant dollar amount than the project cost.

Tip 9: Collaboration technology is there to help. Increasingly, organizations are seeking to do more and more with the same level of resources. Collaboration technology can help. Whether using a vendor platform or an in-house developed framework, providing access to project life cycle best practices, completed projects documentation, and project status dashboarding can play a key role in shortening project life cycle, reducing costs, and ensuring quality objectives are met. All organizations have a great deal of content and knowledge. Collaboration technology can help to make content and knowledge, especially project management related content and knowledge, accessible, usable, and online to the task at hand.

Tip 10: Maintain a Top Projects Dashboard. PPM dashboarding can be an effective way to communicate the status of top projects and the direction that they are trending. In addition to cost and time, it can be very helpful and actionable to dashboard the top projects status for quality, risk, as well as how well the project aligns to strategic objectives or compliance and oversight requirements such as Sarbanes-Oxley. PPM dashboarding does not have to involve the use of a complex and expensive PPM tool. In fact, often times, even those organizations that have PPM tools find that a top projects dashboard can be very useful in providing the executive summary information for project status and trending, first, and prior to delving into the PPM tool for further information and analysis.

PROJECT RESCUE

Tip 1: Be open to the possibility that the project is failing. It is natural for project managers and project teams to have a task-oriented focus. And, most project methodologies anticipate project difficulties and provide monitoring and controlling processes for change, issues, and problem management. However, the resulting mindset for the project effort can often be singularly focused on getting the project back on track to the exclusion of any real consideration given to the fact that the project may very well be failing. Be open to the possibility that the project effort could be failing.

Tip 2: Recognize early warning signs. Early warning signs, both good and bad, exist in all projects. Early warning signs can be seen in just about every aspect of the project effort such as the attitudes of the parties involved in the project effort, the performance of infrastructure, systems, tools and machinery, and internal and external factors that can impact project scope, timing, and risk. It is always easier to get projects back on track that haven't drifted too far off course. Recognizing the project early warning signs helps to prevent projects from failing.

Tip 3: Beware of the last mile syndrome. Often times, project managers fall victim to the "last mile syndrome." That is, it takes ninety percent of the project time to finish the last ten percent of the project scope. This can occur for many reasons from poor project requirements and scope planning to ad hoc development rather than process-oriented iterative development. The end result often is the extension of the project for just one more month, and again, and again. If you are still waiting for your last month, look in the mirror and admit you have a problem.

Tip 4: Admit you have a problem. Many project organizations continue with failing projects instead of taking action, corrective or termination, early. Often, project managers are skilled at managing project difficulties and have the confidence to think that they can project manage their way out of any bad project and in many cases they can. However, if you don't get people to recognize that there is a problem then rescuing the project is going to be very difficult. When you identify the reluctance to admitting there is a problem, then rescuing the project becomes much, much easier.

Tip 5: Pause the project. Pausing the project creates an opportunity to regroup, establish a new plan, and restore integrity to the project baseline. By continuing a failing project, you are likely to burn time and money against the project not knowing where you are truly headed or if you are on the path to completion. Pausing a project does not need to be difficult or scary. To pause the project, you may need someone with enough vision, clout and security to say, "This project is not on the right course." Some people might think the ship is sinking and want to flee the project, but most will eagerly take advantage of the opportunity to get things back on track.

Tip 6: Audit the project. Even an experienced project manager can have great difficulties delivering a difficult, complex project. And often, organizations perform project management in an ad hoc manner without any processes or policies in place to help the project manager and all those involved in the project effort to ensure the integrity of the project. After pausing the project, assemble the appropriate members of the organization to conduct a project audit. The purpose of the project audit is not to place blame or to fix or re-baseline the project. Rather, the purpose of the project audit is to first find out the root causes for why the project is failing.

Tip 7: Assess the effort to complete the project. Restore the integrity of the project by assessing the effort, both schedule and budget, to complete the project. Often, when initially estimating projects, many project managers use intuitive estimating; they estimate from gut feel and personal opinion rather than from historical estimating experience. Intuitive estimating may work with smaller projects; however, larger projects require experienced-based estimating. If possible, enlist the aid of someone who has experience performing the particular project tasks in order to get realistic estimates. Additionally, establish and maintain a historical estimating database within the PMO so that future projects can be estimated more accurately.

Tip 8: Validate the business case for the project. Ask yourself, “Is it worth continuing the project?” It is possible that the project is no longer important or a priority for the organization. Additionally, external factors such as new technologies and alternative solutions may render the initial approach of the project obsolete. Before proposing that the project be restarted, validate the project's business case.

Tip 9: Submit the project to governance. From a business perspective, determine if at this point in time the project still makes sense to pursue and if the project is an appropriate use of the resources of the company. Look at the value of the project and compare it to other competing project alternatives and initiatives. Perhaps previously the project was a priority, but now the project scorecard may rank quite differently. Use the governance process to gain formal understanding, approval, and support for the project.

Tip 10: Restart the project. Now that you have a new and approved project plan and new estimates, re-launch the project. Have the executive sponsor for the project communicate to the team how important the project is and take steps to ensure that the project team is prepared and mentally positive about restarting the project effort. Be mindful of all of the past project difficulties and be prepared to deal with potential roadblocks.

PROJECT MANAGEMENT SURVIVAL SKILLS

Tip 1: Control uncertainty. What we do not know is far greater than what we can anticipate. Be mindful that your project team may encounter something at any time that can put the project at risk. Expect the unexpected. Use controlling processes to manage issues and project changes and seek to be resilient, rather than flustered, to what life throws at you.

Tip 2: Refine estimates. Project leadership recognizes that estimates made during the first half of the project are inherently imprecise and will need to be refined as the project progresses. If necessary, establish confidence intervals for your task estimates and use "value of perfect information" analyses to establish the project schedule and manage uncertainty.

Tip 3: Frequent "Keep-Kill" reviews. The project emphasizes the importance and cost of upstream work by holding frequent "Keep-Kill" reviews. At each 10% interval of the project timeline or 25% interval, review project status with the sponsor and management authority and make a "Keep-Kill" decision. Identify failing projects early and take action to rescue or terminate the project.

Tip 4: Project Risk Management. The project practices active risk management. Continually assess and plan for technical risks, resource risks, budget risks, and business risks. Spot and resolve problems early and escalate issues when and where required.

Tip 5: Project Risk Officer. The project practices risk management and has an appointed project risk officer. The project has a top ten risks list with a risk plan and with mitigation strategies for each listed risk and risk event. A risk event database is maintained by the project office for review and use by the project organization.

Tip 6: Visibility. The project plans emphasize visibility. The project team, upper management, and the customer keep tabs on major milestones and deliverables. Dashboards and project summary reports are used and maintained to provide visibility into the project status.

Tip 7: Change Management. The project practices change management. Change requests are documented, proposed, and evaluated by the concerned parties prior to being resolved. The project manager should organize and evaluate changes in batches when possible so that the project is not distracted by a constant barrage of change requests.

Tip 8: Project Archives. The project practices post closing process archiving of the project artifacts. Past project archives can be useful for historical information and review. Project artifacts can be reviewed as part of project audit and performance scorecarding to assess whether or not estimated benefits of the product of the project were realized. Project artifacts can also be reviewed for potential reuse in support of new project efforts of similar scope.

Tip 9: Find a mentor. No employee wants to go to their manager for every problem or difficultly that they encounter. For one, there may be the perception that you don’t know how to do your job. And for another, your manager might not be able better at the task at hand than you are, though they will likely not know it and never admit it. Seek to establish a professional relationship with a seasoned expert in project manager. Ask if they would consider being a mentor to you from time to time. In addition to developing project management skills and a project management survival lifeline, you might even develop a significant and lasting friendship.

Tip 10: Are you really a project manager? Be open to the possibility that project management may not be the job or career for you. Many valued contributors arrived at project management by accident.  Not everyone has the right mindset for project management, nor enjoys it. If a different job, career, or line of work is more enjoyable and fulfills your professional aspirations, then talk with your manager about making a change. Sometimes the best way to survive at something is to get out of it.

RISK MANAGEMENT SURVIVAL SKILLS

Tip 1: Maintain a Risk Profile. Throughout the project life cycle, different kinds of risks are incurred and the overall project risk profile may change. Project risk types can include schedule, resource, financial, technical, operational, organization, political, and many others. Maintain and periodically review a project risk profile to verify and validate potential risks and plan for their mitigation.

Tip 2: Assessing Schedule Risks. Assess schedule risks by asking yourself the following:

- Is there a project plan that provides task level detail?

- Have estimates been provided at the task level?

- Has the critical path been identified?

- Is work completed regularly compared to the project schedule?

- Is there a contingency plan for schedule variances?

- Is the schedule achievable?

Periodically, or at project gates and phases exits, review schedule risk assessment questions to confirm your assessment of schedule risks.

Tip 3: Assessing Resource Risks. Assess resource risks by asking yourself the following:

- Are key personnel needs identified in the project plan?

- Are project team skill requirements clearly defined?

- Do project team members understand their roles and responsibilities?

- Are all team members trained?

- Is the development team at a central location?

- Is there sufficient manpower to complete the project?

- Is there a contingency plan for resource risks?

Periodically, or at project gates and phases exits, review resource risk assessment questions to confirm your assessment of resource risks.

Tip 4: Assessing Financial Risks. Assess financial risks by asking yourself the following:

- Is the project funding secured?

- Is the project funding adequate?

- Is the project funding based upon work-level estimates?

- Has a cost/benefit analysis been performed?

- Are benefits verifiable?

- Has senior management reviewed and approved the cost/benefit analysis?

- Is there a detailed budget for the project?

- Is there a contingency plan for budget overruns?

Periodically, or at project gates and phases exits, review financial risk assessment questions to confirm your assessment of financial risks.

Tip 5: Assessing Technical Risks. Assess technical risks by asking yourself the following:

Are the business functional requirements defined?

Are the business functional requirements stable?

Will the project follow a defined methodology?

Does the project team understand the methodology?

Are structured walkthroughs conducted for key project deliverables?

Is the technology new or extremely complex?

Are all project problems identified, documented, and acted upon?

Is the organization ready and able to support the new application?

Do processes, policies, standards, procedures, and guidelines exist?

Periodically, or at project gates and phases exits, review technical risk assessment questions to confirm your assessment of technical risks.

Tip 6: Assessing Communication Risks. Assess communication risks by asking yourself the following:

- Are the project's goals and objectives clearly defined and stated?

- Are the project's goals verifiable?

- Have the basic goals been communicated to the project team?

- Does the project team understand and agree with the goals?

- Are all project stakeholders identified?

- Are stakeholders kept informed of the project status?

- Are project issues reported and tracked?

- Do project communication policies, guidelines, and reports exist?

Periodically, or at project gates and phases exits, review communication risk assessment questions to confirm your assessment of communication risks.

Tip 7: Assessing Operational Risks. Assess operational risks by asking yourself the following:

- Is the user's business environment stable?

- Will the existing IT environment support the application?

- Is there adequate project documentation to permit use by the client?

- Have potential users been contacted about the usefulness of the project?

- Will new hardware need to be procured?

- Will new networking equipment be needed?

- Will the produced system meet the needs of the user?

- Are the user's functional requirements testable?

- Are all project baseline deliverables under configuration management?

Periodically, or at project gates and phases exits, review operational risk assessment questions to confirm your assessment of operational risks.

Tip 8: Assessing Project Management Risks. Assess project management risks by asking yourself the following:

- Does upper management support the project effort?

- Have all project stakeholders been identified?

- Does the project manager have requisite skills and experience?

- Is there a detailed plan including time, schedule, and resources for completion of the project?

- Do the people implementing the project understand the project objectives?

- Is the project monitored and measured?

- Have client acceptance criteria been defined?

- Is there a plan to manage quality?

- Is there a plan to manage risk?

Periodically, or at project gates and phases exits, review the project management risk assessment questions to confirm your assessment of project management risks.

Tip 9: Enlist a Risk Management subject matter expert. Risk management is traditionally an overlooked and under applied project management best practice. Without formal training in risk management it can be difficult to understand and effective apply risk management techniques. Identify and enlist the support of one of your project managers to become the risk management subject matter expert. Send them to class and enlist their proactive assistance to mentor others in risk management.

Tip 10: Maintain a Risk Event Database. Planning for risks and developing risk mitigation strategies is not a skill that every project manager has had years of experience in honing. To leverage the collective wisdom of the team, develop and maintain a Risk Event Database and continually add to it with information from new projects. This will enable the project team to understand what kinds of risks to expect and to see practical examples of how they were mitigated and to apply risk management techniques in their own projects.

CONTINUOUS IMPROVEMENT

Tip 1: Recognize the problem. For most organizations, a change in behavior does not come naturally. Though one might think that continuous improvement would be a natural mind set for an organization implementing project portfolio management, in reality few organizations have a culture of continuous not to mention processes or best practices to facilitate it. Sure, lessons learned are documented as part of project closing, but they are almost always filed away and forgotten rather than acted upon. The first step in establishing a continuous improvement mind set is to recognize the problem. That is, recognize the fact that your organization does not have or could do quite better exhibiting a continuous improvement mind set.

Tip 2: Establish an enduring culture. For continuous improvement to work, there must be a relentless focus on and commitment to getting things right. Adaptability and an action oriented leadership team are inherent components of a continuous improvement culture. Resistance to change exists in all organizations to a degree and it must be recognized for what it is, an impediment to improvement.

Tip 3: Think Kaizen and Cross the Chasm. Many people advocate Kaizen oriented thinking and behavior where continual small, incremental improvements provide tremendous benefits in performance and end results achieved over time. Others advocate a Crossing the Chasm mind set where drastic change is introduced completely replacing inefficient execution rather than slightly improving upon it. In a continuous improvement culture, there is room for both approaches. And often, after achieving the mega change that is made possible when Crossing the Chasm improvement initiatives are implemented, a Kaizen mind set is required to refine, sustain, and continually improve upon such change.

Tip 4: Facilitate process-centric thinking. Process-centric thinking does not have to be overly complex. Sometimes, all it takes is a thoughtful examination to uncover significant areas for improvement. Rather than tolerating mistakes and repeat errors, facilitate process-centric thinking to continually improve, correct, and overcome execution difficulties.

Tip 5: Educate the workplace. Like any other business strategy, ongoing education of the workplace is critical in establishing awareness, developing skills, and institutionalizing the needed mindset and behaviors to bring about effective change. It is no different with Continuous Improvement. Expect and overcome resistance to change with ongoing training, reinforcement of expected behaviors, and recognition of those who are learning and doing.

Tip 6: Ensure a penalty-free exchange of ideas. In many organizations, expressing one's opinion on how to do things better may not necessarily be a welcomed activity. Management can feel threatened or pressured to act resulting in immediate resistances. And, those expressing ideas may be viewed as complainers or trouble makers. In such an environment, it doesn't take long for the potential risks of making a suggestion to stifle enthusiasm and participation in improvement oriented thinking. Ensuring a penalty-free exchange of ideas is beneficial to both the giver and the receiver of new ideas and approaches and will ensure a safe two way exchange of thoughts and ideas.

Tip 7: Use a consistent approach for projects. A consistent and structured approach for project identification and execution will provide the organization with the ability to identify, select, and manage continuous improvement projects. The continuous improvement project process should also provide post-closing process steps to continually refine the improvement project methodology and to act upon the lessons learn from the project effort.

Tip 8: Measure performance. It is not possible to improve what is not measured. Determine in advance the approach and techniques to be used in measurements. Scorecards can be useful to monitor the key performance indicators of processes that support capability and performance.

Tip 9: Communication planning. Ensure regular communications to foster collaborative interactions among leaders, stakeholders, and practitioners at all levels. Take advantage of communications techniques appropriate for the information being conveyed. Where needed, schedule face to face meetings and where not needed, use the communication and collaboration tools and capabilities of the enterprise to keep all members updated and involved.

Tip 10: Establish core values. Establish the core values that comprise the continuous improvement culture such as a focus on supporting the customer, teamwork throughout the extended enterprise, receptivity to evolving continuous improvement concepts and tools. These core values will create a sense of belonging and a common vision for all involved.