## Slide 1
Business Driven Project Portfolio Management Conquering the Top 10 Risks that Threaten PPM Success
Mark Price Perry
Author, Business Driven Project Portfolio Management
Seminars by the author of Business Driven Project Portfolio Management – Conquering the Top 10 Risks that Threaten Success using as well as other training and consulting programs on various PPM and PMO topics are available by contacting BOT International via the internet at www.botinternational.com or toll-free at 1-877-239-3430.

## Slide 2
Agenda
  Perspectives
  Case Example
  Top 10 Risks
Top 10 Risks that Threaten PPM Success

## Slide 3: Perspectives

## Slide 4: Perspectives
Jump right into People, Process, and Tools..? No, never..!
Sell the PMO and PPM..? No, never..!
Why..?
  For many executives considering the implementation of a new PMO and PPM, no sooner is the potential for a PMO and PPM mentioned than a runaway freight train leaves the station fully loaded with ideas and opinions about people, process, tools, and other things
  Almost always, lost in the debate is the definition and understanding of the business needs for the PMO and PPM, the customers of the PMO and PPM, the specific goals that need to be reached, and the problems that need to be solved

## Slide 5: Perspectives
The Problem
  Although common sense would seem to demand a relentless focus on the customer, few PMOs can escape the tendency to focus inwardly during their initial set up
What could be wrong with
  Wanting to have the best PMO on the block?
  Being the envy of the project management community?
  Fully staffed with dedicated, direct report, resources?
  Equipped with the latest in technology and PPM tooling?
  Funded with a Herculean sized budget?
Nothing – if driven by the needs of the business

## Slide 6: Perspectives
However, often times the tail wags the dog resulting in an inward and misplaced focus…
Consider the following perspectives from PPM experts…
  “The establishment of a project office should be carried out in two broad phases; selling the idea of creating a project office, and actually creating it.”
  “Even when you believe in your soul what the academically perfect PMO is, you can’t go further until you’ve sold your idea to someone.”
  “Without a clear vision of the purpose and goals for the PMO, the ability to sell the PMO concept to management will be severely limited.”
Compliments of Linda Silvestri

## Slide 7: Perspectives
Selling the PMO and PPM is problematic for many reasons
  The desired outcome is usually known in advance
  The seller of the outcome usually has a bias
“The Answer Is” Justification Effort
?
Most Desirable
Least Desirable
?
Desired Outcome
Not Known in
Advance
Known in
Advance
Level of Bias
Participants
are Biased
Participants
are not Biased

## Slide 8: Perspectives
Selling the PMO and PPM is problematic for many reasons
  It is not the PMO and PPM concept that requires focus, rather the benefits and value to the organization of having met the defined, agreed to, and prioritized set of needs
  The mindset of selling the PMO and PPM implies that you have a seller and a buyer
    The seller has but one goal, to make the sale
    The buyer has but one goal, to best satisfy the need of the business
  Do other organizations have to sell the value of their existence?
    Manufacturing, Sales, Call Center, etc.
    Of course not, and neither should PMOs

## Slide 9: Perspectives
And…
  The PMO is not yours to sell anyway
So, rather than selling the PMO and PPM
  Recognized that it (the PMO and PPM) is a management decision and commitment
    It’s their decision
    It’s their PMO

## Slide 10: Perspectives
An organization is considering a PMO and PPM…
  Joe Schmo
    Sells his idea of a PMO and PPM to management
    Gets luck warm support
    Joe Schmo named PMO manager
    Joe Schmo given 6 months to get things going and “show results”
    After 6 months, Joe Schmo gets 15 minutes with management to justify why the PMO should be continued
  Joe Pro
    Facilitates management evaluation and decision making focused on goals and objectives (needs of the business)
    Management commits to “their” PMO and approach for PPM
    Joe Pro is offered and, after assurances from management, accepts the PMO manager position
    Joe Pro develops and executes strategy to best meet management’s goals

## Slide 11: Perspectives
Lastly…
  The desire to sell the PMO and PPM almost always results in an inward focus on the PMO, rather than a focus on the needs of the business and how to pragmatically satisfy them
    The inevitable result
      A weak foundation
      A myopic PMO entity (plans, actions)
      A perceived lack of value
      A real lack of buy-in
      A probably chance of execution difficulties
      A likely chance of failure

## Slide 12: Case Example
The CEO of a high growth technology company was faced with many of the common problems associated with success
  Large companies were keen to engage in pilots for their technology
  Business partners were lining up to develop technology partnerships
  Existing customers were adopting the technology enterprise-wide
  Business as usual was not working
  There were too many projects underway and in the pipeline
  With the company doubling in size and projects increasing more than fourfold, the CEO presented to the leadership team the idea of a PMO and a business driven approach to managing the project portfolio opportunities of the company

## Slide 13: Case Example
The leadership team all responded favorably to the idea
  VP of Sales
    More resources to perform billable services projects
  VP of Professional Services
    Better sales process regarding requirements, pricing, and delivery
  VP of Business Development
    Resources for non-revenue producing business partner projects
  Manager of Product Development
    Prevent development resources from being used in sales projects
  Chief Financial Officer
    Revenue forecasts to manage recognition and the financial plan
  Chief Information Officer and CEO
    Holistic view and decision making for the project portfolio - both internal and external project opportunities (supply side and market side)

## Slide 14: Case Example
Hiring their PMO Manager
  CEO and leadership team interviewed a number of candidates
  Two candidates stood out and made the short list
Candidate #1
  PMO manager at three large companies
  Experience in PMO setup, methodology development, and PPM tools
  PMP certified
Candidate #2
  Management experience in sales, marketing, business development, and professional services
  Experience in small, high-tech company environment
  Not PMP certified

## Slide 15: Case Example
Candidate #1 was hired
  Week 1
    CEO and leadership team each met with the new PMO Manager
  Week 2
    PMO Manager presented his strategy
Wow..! That’s fast..!

## Slide 16: Case Example
Coaching Model PMO
People
- Small PMO team
- Methods and standards
- Reporting
- Consulting and mentoring
- Business unit owns projects
Tools
- Project management
- Resource management
- Issues management
- Executive reporting
Process
- Singular methodology
- Aligned to the PMBOK
- Accessible from the intranet
Training
- Project management basics
- Tools usage
- Methodology

## Slide 17: Case Example
End of month 1
  5 project managers hired
End of month 2
  Vendor demonstration arranged for leadership team
  PMO Manager had experience with tool at other IT PMOs
  Tool implemented and used by the PMs in the PMO
End of month 3
  Methodology was developed and made available
Months 4 through 6
  Project management training sessions were held
  PMBOK® Knowledge Areas, tool usage, methodology

## Slide 18: Case Example
Six month checkpoint…
  How is the PMO Manager doing..?
  Is his strategy working..?
  Is the leadership team is satisfied..?
  Are the needs of the business are being met..?
  Is the PMO Manager up for a pay increase or bonus..?
  Or, is the PMO Manager at risk of being fired..?
And, show of hands…
Has anyone seen this picture before..?

## Slide 19: Case Example
What grade would you give this PMO manager?
 | A | B | C | D | F
Strategy |  |  |  |  | 
Effort |  |  |  |  | 
End Results |  |  |  |  | 
Overall |  |  |  |  | 

## Slide 20: Case Example
Six month checkpoint…
  VP of Sales “Unhappy”
    Too long to get new projects underway
  VP of Professional Services “Unhappy”
    Methodology did not effectively address management of requirements and pricing of billable work
  VP of Business Development “Unhappy”
    Non-revenue producing business development projects not supported
  Manager of Product Development “Unhappy”
    Development resources still being pulled away for sales support
  Chief Financial Officer “Unhappy”
    Data in PPM tool not accurate nor useful for revenue planning
  Chief Information Officer and CEO “Concerned”
    Holistic PPM – not there yet, in fact not very close

## Slide 21
What grade this PMO manager was given..!
 | A | B | C | D | F
Strategy |  |  |  |  | 
Effort |  |  |  |  | 
End Results |  |  |  |  | 
Overall |  |  |  |  | 
Case Example

## Slide 22: Case Example
The next staff meeting
  PMO Manager besieged with questions
  Common leadership team view of no real progress
  PMO Manager advised that most of the problems and issues were outside the scope of the “Coaching Model” PMO
The next 6 months
  The PMs in the PMO were deployed to high priority projects
  PPM tool never fully deployed or used
  Methodology not followed
  Attendance at monthly training sessions dwindled to just a few people
The first year anniversary of the PMO
  The PMO Manager resigned
  The CEO tried to convince the PMO Manager to stay

## Slide 23: Case Example
The next staff meeting after the PMO Manager’s departure
  Half of the leadership team wanted to disband the PMO
  The other half and the CEO did not
They all agreed to…
  They hired the wrong candidate
  If available, they wanted to hire Candidate #2

## Slide 24: Case Example
Candidate #2 was hired
  Unlike the previous PMO Manager who quickly developed and announced his coaching model PMO plan…
The 2nd PMO Manager
  Scheduled a working session with the leadership team to prioritize and agree upon they company’s key problems that would be “tackled” by the PMO and how they would “get to” Project Portfolio Management
  And prior to the working session, the PMO Manager distributed a one page business planning template and asked each member to come prepared with a working draft of their input
    Nemawashi – “The Toyota Way”
    Go around the roots
    Prior consultation

## Slide 25: Case Example
Top three problems to be solved by the PMO
  ________________________________________________________
  ________________________________________________________
  ________________________________________________________
Vision
  The vision of the PMO is to __________________________________
Mission
  The mission of the PMO is to _________________________________
Goals and objectives
  The top three goals and objectives (how much by when) of the PMO
    Goal 1 __________________________________________
      Objectives _________________________________
    Goal 2 __________________________________________
      Objectives _________________________________
    Goal 3 __________________________________________
      Objectives _________________________________

## Slide 26: Case Example
Top three problems to be solved by the PMO
  Poor forecasting and management of project-based revenue
  Not enough capacity to perform more projects
  Lack of visibility of all the projects of the company
Vision
  To be an enabling and facilitating organization that is focused on, and accountable for, the project-based success of the company
Mission
  To develop and execute annual plans and strategies that solve the major project-related problems faced by the company
Goals and objectives
  The top three goals and objectives (how much by when) of the PMO
    Goal 1: Improve project revenue management
      Objectives: Reduce forecasting margin of error to 5 percent by year end
    Goal 2: Increase project capacity
      Objectives: 100% increase by year end
    Goal 3: Provide holistic view of all projects
      Objectives: Effective project reporting in place within 90 days

## Slide 27: Case Example
By the end of the working session, the leadership team also agreed that:
  In order to arrive at effective PPM, these core foundation goals must first be achieved
  And other areas of need would be secondary in importance over the next twelve months such as
    Business development getting resources for non-revenue producing projects
    Product development wanting to stop sales from borrowing development resources for high priority customer situations
And, after the working session, members of the leadership team commented to the CEO on how different the approaches of the two PMO Managers had been

## Slide 28: Case Example
PMO Strategy Development
  Change the roles of the existing 5 project managers in the PMO
    2 PMO Officers
      PMO Officer #1: Increasing project capacity
        Streamline methodology, training, and mentoring
      PMO Officer #2: Effective reporting
        Manage all aspects of the PPM system
    3 Project Managers
      Assigned to manage the large, complex and strategic projects
  Account Managers needed to be able to manage their own customer facing smaller projects, not lobby for the PMO to do it

## Slide 29: Case Example
PMO Strategy Development
PMO Manager
PMO Officers
(2)
Project Managers
(3)
PMO Manager
Project Managers
(5)
Before
After
Best effort assignment of PMO resources to project opportunities and PMO tasks
Formal assignment of PMO resources to PMO and PPM goals

## Slide 30: Case Example
The next six months
  PMO Manager worked closely with the three project managers assigned to the large, complex customer-facing projects
  PMO Manager helped the PMO Officer streamline and right-size the project management methodology working with head of sales and the top account manager
  PMO Manager helped and provided oversight to the PMO Officer responsible for all aspects of the PPM system
CEO and leadership team very happy with progress
  With the same team, the new PMO Manager accomplished more in 6 months than the previous PMO Manager accomplished in a year

## Slide 31: Case Example
What grade PMO manager #2 was given..!
 | A | B | C | D | F
Strategy |  |  |  |  | 
Effort |  |  |  |  | 
End Results |  |  |  |  | 
Overall |  |  |  |  | 

## Slide 32: Case Example
What was the difference..?
  It wasn’t …
    The five project managers in the PMO
    The new PMO Manager’s skill in project management, knowledge in methodology, or experience with PPM tools
The difference was all about focus..!
  PMO Manager #1 had the wrong focus
    A rush to “People, Process, and Tools”
    Minimal input from the leadership team on PMO strategy
  PMO Manager #2 was driven by needs of the business
    Problems to be solved by the PMO
    Vision, mission, goals and objectives of the leadership team
    PMO and PPM strategy a by-product of leadership team input
    Not a “tee it up and sell it” effort

## Slide 33: Case Example
Case example insights and lessons learned
  There are many factors that can contribute to PPM execution difficulties and even outright failure
    Well intentioned people can have bad results
    Good processes based upon standards can fail
    Good tools can be set up, used, and produce a variety of outcomes
    Good training can be given at the wrong time or misapplied
    Business timings and windows of opportunity are always moving
    In addition to execution difficulties, organizational conflicts and competing interests can, and often do, exist
    And on and on…
  This all leads to risks that threaten PPM success

## Slide 34: Top 10 Risks That Threaten PPM Success
Risk #1 – Shared vision, mission, goals, and objectives
Risk #2 – Executive level support
Risk #3 – Functional champion
Risk #4 – Big bang vs. incremental adoption
Risk #5 – Processes and metrics
Risk #6 – Timeframe for analysis and decision making
Risk #7 – Quantifying business value
Risk #8 – Ensuring integrity of data
Risk #9 – Tooling and architecture
Risk #10 – Sustaining value

## Slide 35: Top 10 Risks That Threaten PPM Success
Risk #1 – Shared vision, mission, goals, and objectives
What is the vision of PPM..?
What problem are we solving..?
Who needs to be involved..?
What does PPM include..?
All projects, really..?
All business strategies, really..?
Does PPM change with time..?
Driven by standards..?
Driven by needs of the business..?

## Slide 36: Top 10 Risks That Threaten PPM Success
Risk #2 – Executive level support
  Start at the top with senior management
    Ownership and participation, not just buy-in
  Focus on business objectives from the start
    Leadership team consensus, not squeaky-wheel driven
  Immediate establishment and application of the PPM framework
  Establishment of the communications framework
  Reserved powers for executive discretion

## Slide 37: Top 10 Risks That Threaten PPM Success
Risk #3 – Functional champion
  PPM requires an executive level functional champion, the most interested executive in “increasing capability”
    Chief Operating Officer
    Chief Financial Officer
    Chief Strategy Officer
    SVP of Manufacturing
    SVP of Sales and Marketing
  The functional champion is not the PPM staff
    Not the PMO manager
    Not the executive to whom the PMO reports

## Slide 38: Top 10 Risks That Threaten PPM Success
Risk #4 – Big bang vs. incremental adoption
  Don’t overwhelm the organization with a big bang approach
    Use GAP analysis to identify PPM focus areas
    Use Proof of Concept parallel to planning and budgeting
    Don’t expect perfect information when rolling out PPM
    It takes time to get systems in place
    Data integrity is typically not a “tool” issue
  Having said that…
    Some organizations do respond better to a big bang approach
      Commitment
      Focus
      Team speed
      “Burn the ships”

## Slide 39: Top 10 Risks That Threaten PPM Success
Risk #5 – Processes and metrics
  Processes
    Governance
    Portfolio management
      Project management
        PMBOK, SDLC, Agile
        Flexible to project type, size, and class
      Program management
  Big “M” metrics related to the organization and accountability
    Vision, mission, goals, objectives (how much by when)
      Note: beware of “initiatives” and “KPIs” as an organizational measurement
  Little “m” metrics related to PPM
    Portfolio dashboards, program and project scorecards
    Balanced scorecards and KPIs
      Assessment and improvement in multiple areas

## Slide 40: Top 10 Risks That Threaten PPM Success
Risk #6 – Timeframe for analysis and decision making
  Governance process
    Timing
      When are decisions made?
      Annually, quarterly, over multiple years?
    Decision style
      Consensus, by voting, dictatorial..?
    Organizational level
      Board, steering committee, executive team, PMO..?
    Thresholds
      Budgets, headcount, cross organization synergies..?
    Decision Criteria
      Financial criteria, strategic fit, risk levels, technology fit..?
    Decisions
      Origination, prioritization, funding, tracking, rescue, termination..?

## Slide 41: Top 10 Risks That Threaten PPM Success
Risk #7 – Quantifying business value
  Common currency
    4 to 7 Drivers
    Weighted values
    Pair analysis
    Timing and lagging indicators
  Justification
    Break even analysis
    Return on investment
    Confidence limit testing
      Irrespective of cost estimate, what “will” the sponsor pay..?
      Elasticity analysis
Chart: 
| Budget | Benefits | Will to pay
Project X | 3 | 10 | 6

## Slide 42: Top 10 Risks That Threaten PPM Success
Risk #8 – Ensuring integrity of data
  Data integrity drivers
    People
    Process
    Tools
  Often hard to identify the weakest link
  Often easy to improve the strongest link
  Drivers for improvement
    Formal maturity models
      But beware of misuse
    Execution difficulties
      Think continuous improvement, not lessons learned
Now let’s talk people, process, tools..!

## Slide 43: Top 10 Risks That Threaten PPM Success
Risk #9 – Tooling and architecture
  Successful PPM requires a tool
    Prioritize projects by mathematically derived values
    Optimize against constraints
    “What-if” analysis to test assumptions
    Modeling of the Efficient Frontier
    Drill downs to understand portfolio attributes
    Graphical representations to support understanding
  And no one tool does it all
    EPM / PPM Architecture
      PM and PPM tool functionality
      Collaboration platforms
      PMO and PPM content assets

## Slide 44: Top 10 Risks That Threaten PPM Success
Risk #10 – Sustaining value
  Bring system under control and ask “what’s next?”
  Scope of organizational PPM
    List of projects
    Multi-project management
    EPM
    PPM (Efficient Frontier)
  Evolution of portfolio mix
    Supply side - internal improvement
      IT, research and development, engineering and manufacturing, finance and administration, procurement and distribution
    Market side - supply chain improvement
      Sales and marketing
  Benefit realization
    Audit samples, extrapolation, quantitative and qualitative measurement
It takes time..!
There is value at every step of the journey..!

## Slide 45: Top 10 Risks That Threaten PPM Success
Summary
  Jump right into People, Process, and Tools..? No, never..!
  Sell the PMO and PPM..? No, never..!
  Top 10 risks
    Risk #1 – Shared vision, mission, goals, and objectives
    Risk #2 – Executive level support
    Risk #3 – Functional champion
    Risk #4 – Big bang vs. incremental adoption
    Risk #5 – Processes and metrics
    Risk #6 – Timeframe for analysis and decision making
    Risk #7 – Quantifying business value
    Risk #8 – Ensuring integrity of data
    Risk #9 – Tooling and architecture
    Risk #10 – Sustaining value

## Slide 46
Business Driven Project Portfolio Management Conquering the Top 10 Risks that Threaten PPM Success
Mark Price Perry
Author, Business Driven Project Portfolio Management
Seminars by the author of Business Driven Project Portfolio Management – Conquering the Top 10 Risks that Threaten Success using as well as other training and consulting programs on various PPM and PMO topics are available by contacting BOT International via the internet at www.botinternational.com or toll-free at 1-877-239-3430.