## Slide 1: PARTNERING WORKSHOP
Insert Project Name Here

## Slide 2: Partnering Workshop Agenda
Welcome and Introduction of Participants
Introduction to Partnering
Identification of Barriers and Problems Facing the Group
Identification of Opportunities and Challenges
Development of Mission/Vision Statement (Draft)
Identify Outcome objectives for Each Party
Establish Outcome Objectives for the Team
Identification of Process Objectives
    Change Management Process
    Conflict Resolution Process
    Other Key Administrative Processes
Review of Draft partnering Charter and Signature by all Parties

## Slide 3: 1. Welcome and Introductions

## Slide 4: 2. Introduction to Partnering
Partnering is a concept that represents a team approach to project execution.
Partnering is teamwork at its best.
The concept of partnering embraces the elements of shared vision, shared risks taking and mutual respect.
The partnering concept is a challenge in construction because:
  The parties that need to work together as a team only have a relationship for a relatively short period of time.
  Each party must recognize the mutual benefit that long-term relationships, and with it long-term survival, can provide all parties.

## Slide 5: Common Objectives
The key element that bonds any team together is the set of common, or at least compatible, objectives that defines the purpose of the team.
Without common objectives, it is likely that win-lose relationships will develop as competition is developed to maximize one’s own objective. It is vital that contractors, subcontractors, suppliers, designers, and clients do not develop positions where one wins at another’s loss.
A common set of objectives for all must be an outcome of the partnering process.

## Slide 6: Trust
The pivotal ingredient to making partnering work is trust.
Trust creates an environment where individuals are willing to share openly all information required.
Trust begins with risk taking and builds through experience.
Trust typically starts at the top with the general contractor and spreads out and down through the project organization.
Trust is founded on confidence in the ability of another to do the right thing, be fair or perform to desired standards.

## Slide 7: Risk Sharing
Sharing risk rather than avoiding risk or “sticking” the other guy is important.
Partners agree to distribute the risks and in some cases share risks where more than one party can control the risk.
Risk sharing begins with an understanding of each other’s needs.
Partners share their own challenges and the other person’s potential barriers to success.
Partners work together to develop a plan that can lead to success for both.

## Slide 8: 3. Identification of Barriers and Problems
Enter a list of barriers and problems as participants provide ideas in a brainstorming fashion. The objective of entering this data here as the workshop advances is to enhance participation and interactivity within the group rather than just giving another presentation!

## Slide 9: 4. Identification of Opportunities and Challenges
Enter a list of opportunities and challenges as participants provide ideas in a brainstorming fashion. The objective of entering this data here as the workshop advances is to enhance participation and interactivity within the group rather than just giving another presentation!

## Slide 10: 5. Development of Mission/Vision Statement
Samples of Typical Mission Statements:
  We are a team dedicated to providing a quality project in accordance with the contract. We are committed to a safe, economical, fast, high-quality project.
  We area team dedicated to providing a quality project that is on-time, within budget, that meets or exceeds the owner’s requirements.
  We are a team dedicated to providing a quality project that is on-time, within budget, that showcases the project and the partner’s commitment to quality through common sense, teamwork, and pride.

## Slide 11: 6. Identification of Outcome Objectives of Each Party

## Slide 12: 7. Establishment of Outcome Objectives for the Team

## Slide 13: 8. Identification of Process Objectives
Change Management Process
Conflict Resolution Process
Other Key Administrative Processes

## Slide 14: 9. Review of Draft Partnering Charter and Signature by all Parties
Sample Charter:
  Missions Statement
  Project Objectives
    Cost Effective
    Complete Base Contract by May 20XX and Meet Milestones
    No Loss-Time Accidents
    Zero Punch List
    Maintain Positive Community Relations
  Process Objectives
    All submittals in by February 1, 20XX
    All submittals reviewed by April 1, 20XX
    Contractors hold weekly safety meetings

## Slide 15: 9. Review of Draft Partnering Charter and Signature by all Parties
  Process Objectives
    Resolve issues at the lowest possible level
    RFI’s to be addressed (answer or a process or date to answer established) within one day
    General Contractor gets paid within 14 days of approved pay application and subcontractors get paid by the 20th of the month
    RFP’s are to be responded to by the owner within 10 days of submittal
    Create a craftworker awareness of the goals of the project
    Create a hot items list including the critical submittals to support the project schedule
    Keep as-builts up-to-date (subcontractors to update weekly)
    Maintain team spirit
    Maintain and commit to the two-week look-ahead schedule