Status Report

**Meeting Purpose: Jetzen Spaceship Website Status**

**Date: June 11, 2015**

Project Status

* Developmemt
  + Domain and v-host have been secured, implemented and tested
  + Currently building in development environment
* Content Status
  + Navigation and Homepage – **QA Passed**
  + About and Owners – **Currently in QA**
  + Choosing a Spaceship – **Content Entry Period**
  + News **– Going through AQR**
  + Help & Tools – **Expected June 22**
* Analytics
  + Report Suite was set up
  + Input js file then send out link for testing
* SEO
  + SEO team sent copy recommendation – **Input in Progress**
  + SEO team to provide SEO recommendation for images **– Due June 25th**