Status Report

**Meeting Purpose: Jetzen Spaceship Website Status**

**Date: June 11, 2015**

Project Status

* Developmemt
	+ Domain and v-host have been secured, implemented and tested
	+ Currently building in development environment
* Content Status
	+ Navigation and Homepage – **QA Passed**
	+ About and Owners – **Currently in QA**
	+ Choosing a Spaceship – **Content Entry Period**
	+ News **– Going through AQR**
	+ Help & Tools – **Expected June 22**
* Analytics
	+ Report Suite was set up
	+ Input js file then send out link for testing
* SEO
	+ SEO team sent copy recommendation – **Input in Progress**
	+ SEO team to provide SEO recommendation for images **– Due June 25th**