|  |  |  |  |
| --- | --- | --- | --- |
| **TASK** | **STATUS** | **NEXT STEPS / ISSUES** | **LEAD** |
| **SITEMAP** | * Complete
 | * Final version distributed to team February 13
 | B. Roberts |
| **WIREFRAMES** | * Navigation and Homepage Complete
* About and Owners Complete
* Choosing a Spaceship currently being revised by agency per client comments
 | * Choosing a Spaceship revisions will be delivered to client March 20
* News Stories scheduled to begin development March 24
* News Stories presentation March 31
 | S. Graff |
| **COMPS** | * Navigation and Homepage delivered, but working on update to masthead treatment
* About and Owners sections under development
 | * About and Owners sections scheduled to be delivered March 25, although legal review has been delayed.
* Due to delay, creative team has started advanced work on Group 3 comps
 | P. Richards |
| **STYLE GUIDE** | * Navigation and Homepage presentation scheduled for March 19 @3pm
* This review is most important for creative teams
 | * Agency requests update to homepage masthead treatment with the About and Owners delivery so we can include it with the second style guide presentation
 | K. Layman |
| **TESTING DOCUMENTS** | * Development of Test Strategy and Cases documentation will begin upon receipt of final style guide
 | * Agency will review test documentation with clients week of June 1
 | S. Kelly |