WAV Download Materials

Multi-company Project Management:

Checklists:										         Page

A. General

a. Meeting Facility Checklist (Figures 4.6 & 6.10)			2

B. MPM Checklists

a. Preparation

1. Pre-Leadership Formation (Figures 1.8 & 6.11)		3

2. Pre-Installation (Figures 6.14)					4

3. Pre-Start Up (Figure 6.16)					5

b. Deliverables

1. Design Deliverables (Figure 6.12)				6

2. Installation Deliverables (Figure 6.15)				7

3. Leadership Close Out (7.6)					8

C. MPM2 Checklists

a. Preparation

1. MPM2 Pre-Leadership Formation (Figure 267)		9

2. Pre-Improvement Planning (Figure 9.8)			10

3. Pre-Event I (Figure 10.1)					11

4. Pre-Event II (Figure 10.2)					12

b. Deliverables

1. MPM2 Close Out (Figure 10.6)					13

Note: Add Signature, Completion Date, Form Identification, and Revision Level as required to meet your specific project and business situation.

Pre-Leadership Formation Checklist

Project Title: ____________________

Customer______________________ Supplier__________________________

Key Executive___________________ Key Executive_____________________

Project Manager_________________ Project Manager___________________

| # | Activity | ( |
| --- | --- | --- |
|  | Establish Strategic value of project to your company & secure support from your Key executive. |  |
|  | Schedule meeting between initiating and the customer or supplier key executives. |  |
|  | Present merits & requirements of MPM & determine strategic value to partnering organization. |  |
| 4. | Secure agreement between customer and supplier to implement the MPM approach |  |
| 5. | Agree on Leadership Team Participants |  |
| 6. | Agree on Place, Date, & Duration for Leadership formation meeting |  |
| 7. | Verify meeting facility and equipment (checklist Chapter 4) |  |
| 8. | Arrange refreshments, lunch |  |
| 9. | Finalize Leadership Agenda ( Template Chapter 4). |  |
| 10. | Prepare & Send invitations signed jointly from both customer & supplier |  |
| 11. | Customer & supplier assign agenda topics to participants |  |
| 12. | Review available materials on agenda topics from text & other sources as appropriate with assigned topic leaders. |  |
| 13. | Review final presentation materials. |  |

Pre-installation Checklist

Project Title: __________________________________________

Installation Lead Company: ________________________

Install Site: _______________________ Project Manager: _________________

| # | Activity | ( |
| --- | --- | --- |
| 1. | Meet, secure contact info, & Installation responsibilities from the following Customer personnel: Project Manager Safety Supervisor Engineering Personnel Construction Personnel Installation Supervisor/contractor |  |
| 2. | Create a RASIC chart and contact list |  |
| 3. | Review all parking, site access, and safety requirements. |  |
| 4. | Review job site and establish on site work area |  |
| 5. | Review scope & detail specific work requirements for all companies in installation. |  |
| 6. | Review Mission & Goals & resolve any open issues assigned to installation. |  |
| 7. | Detail site requirements. |  |
| 8. | Detail special tools and responsibility for providing tools |  |
| 9. | Establish shift hours and starting times for weekdays and weekends with Customer |  |
| 10. | Establish installation routine: Meetings, daily log, site board, punch list, checklist, etc. |  |
| 11. | Review layouts, machine location, and general equipment info build & testing. |  |
| 12. | Review Site preparations & verify completeness by installation start date with Customer |  |
| 13. | Review packaging, truck loading plans, and agree on truck sequencing/timing. |  |
| 14. | Establish unload area, special equipment, and work site staging area requirements. |  |
| 15. | Agree on plant internal equipment move logistics/ timing. |  |
| 16. | Review a preliminary installation schedule with manpower requirements. |  |
| 17. | With the input & agreement of all parties update the installation schedule and distribute to all participants. |  |
| 18. | Establish a scheduled communication links (conf call, e-mail, etc.) with all participants |  |
| 19. | Distribute all info gathered from above checklist to affected personnel within Supplier & Customer. |  |

Pre-Start Up Checklist

Project Title: ________________________  Start Up Site: __________________

Supplier Project Manager:______________ Site Project Manager: ____________

| # | Activity | ( |
| --- | --- | --- |
| 1. | Insure Installation Deliverables check list has been completed |  |
| 2. | Meet, secure contact info, & Start Up responsibilities from the following Customer personnel Project Manager Engineering Personnel Start Up Supervisor/contractor Construction Personnel Key Maintenance Personnel Safety Supervisor Key Production & Quality Personnel Key Training Personnel Parts & Service ordering Personnel |  |
| 3. | Update RASIC chart and contact list |  |
| 4. | Review scope & detail specific work requirements for companies participating in start up. |  |
| 5. | If Leadership Team is in place, review Mission, Goals, & resolve any open issues assigned to start up. |  |
| 6. | Detail site requirements for start up. |  |
| 7. | Detail any spare parts and identify responsibility for providing the parts with Customer. |  |
| 8. | Establish shift hours and starting times for weekdays and weekends with Customer |  |
| 9. | Review a preliminary Start Up schedule. |  |
| 10. | Agree on manpower & productive material requirements along with responsibility for providing each. |  |
| 11. | Update the start up schedule and distribute to all participants. |  |
| 12. | Review open punch list items from installation & action plans to correct with Customer |  |
| 13. | Review Final Acceptance testing requirements & insure concurrence with Customer |  |
| 14. | Define & reach agreement on Customer training needs |  |
| 15. | Define & reach agreement on Customer on site support needed from suppliers during ramp up |  |
| 16. | Establish scheduled communication links site suppliers. |  |
| 17. | Distribute info gathered to all affected personnel. |  |

Design Deliverables Checklist

Project Title: _____________________________________

Equipment Identification: _________________________________________

Site Locations: __________________________________________________

Project Manager: ___________________________

| # | Activity | ( |
| --- | --- | --- |
| 1. | Power Requirements: Machine voltage, Amperage, Phase, Special computer power, and Special grounding requirements. |  |
| 2. | Schematics and One Line Diagrams |  |
| 3 | Air Requirements: Minimum Supply pressure, Maximum Consumption demand CFM, Inlet pipe size, and Air dryer requirements |  |
| 4. | Cooling Water Requirements: Cooling water flow rate GPM, Water pressure drop across exchanger, Maximum water inlet temperature, HP heat dissipated, Water inlet and outlet sizes |  |
| 5. | Ventilation: Chemical composition of fumes / smoke, # of point sources requiring ventilation, Maximum annual production volume |  |
| 6. | Process waste: Type of fluid, MSDS sheets, Max discharge volume and flow rate, and Outlet pipe size |  |
| 7. | Oil & lube: Type of fluid, MSDS sheets, Maximum discharge volume in case of spills. |  |
| 8. | Foundation Requirements: Location, size, elevations Special base plate drawings Tolerances for elevation, flatness, position Slope of floor for drains Scrap hole location and size Special pits for equipment OEM minimum recommended pit size |  |
| 9. | Static/dynamic loads for foundation requirements: Quantity of supports Static load on each support Dynamic inertia load on each pier Dynamic reaction loads on each pier |  |

Installation Deliverables Checklist

Project Title_________________________

Installation Lead Company: ______________________

Installation Site ________________ Project Manager_______________

| # | Activity | ( |
| --- | --- | --- |
| 1. | Mechanical installation of equipment is complete. |  |
| 2. | Electrical installation of equipment is complete. |  |
| 3. | Live incoming power is connected to control panel(s) disconnect. |  |
| 4. | Safety devices (fencing, handrail, light curtains, doors, floor mats, etc.) installed and approved. |  |
| 5. | All flooring around equipment is complete – including trench covers. |  |
| 6. | All gearboxes and reservoirs (hydraulic, washer, lubrication, etc.) filled. |  |
| 7. | All required utilities (air, water, gas, etc.) connected & tested. |  |
| 8. | Mechanical integration to adjacent equipment completed. |  |
| 9. | Electrical integration to adjacent equipment completed. |  |
| 10. | Equipment is grouted – if required. |  |
| 11. | Equipment is clean (including surrounding floor area). |  |
| 12. | Touch up painting (as needed) completed. |  |
| 13. | All inspections and/or approvals are complete for equipment start-up and/or operation. |  |
| 14. | Test materials are on site for debug of equipment |  |
| 15. | Proven tool(s) are on site for equipment debug. |  |
| 16. | Pallets and/or dunnage for part stacking and equipment for handling stacked parts are available. |  |
| 17. | Production materials are on site. |  |
| 18. | Experienced/trained operators are available for equipment debug. |  |
| 19. | Skilled trade personnel are available for equipment debug and/or adjustment. |  |

Leadership Close Out Checklist

Project Title: ________________________________

Customer:_____________________	Supplier:________________________

Key Executive:_________________ 	Key Executive:___________________

Project Manager:________________	Project Manager:_________________

| # | Activity | ( |
| --- | --- | --- |
| 1. | Insure all project phase teams have completed all tasks, summarized achievements, developed lessons learned , and received recognition |  |
| 2. | Quantify and summarize all results in final report to Leadership |  |
| 3. | Insure reported results relate directly to the initial goals established by the Leadership team. |  |
| 4. | Measure Customer Satisfaction using standard company reporting forms |  |
| 5. | Request all participants generate a lessons learned list |  |
| 6. | Agree on Place, Date, & Duration for Leadership close out meeting |  |
| 7 | Create and Distribute MPM process Evaluation Surveys to all Leadership personnel. |  |
| 8 | Collect MPM surveys from all participants |  |
| 9 | Summarize MPM evaluations with anonymity and prepare presentation for Leadership |  |
| 10. | Verify meeting facility/network and equipment |  |
| 11 | Make appropriate plans for Leadership celebration timed with Close Out |  |
| 12. | Finalize Close Out Agenda with Participants covering following items as a minimum: Lessons Learned Review and Discussion Customer Satisfaction forms Future Follow Up & Opportunities |  |
| 13. | Conduct Leadership Close Out meeting and Project Celebration |  |
| 14. | Publish minutes of Close Out meeting detailing follow up actions and potential business opportunities |  |
| 15. | Each company integrates the lessons learned into their processes and procedures as appropriate. |  |

MPM2 Pre-Leadership Formation Checklist

Improvement  Title: ____________________

Customer:________________________  Supplier__________________________

Key Executive:____________________   Key Executive_____________________

Project Manager:__________________   Consultant: ___________________

Equipment Scope: ______________________________________________

| # | Activity Description | ( |
| --- | --- | --- |
| 1 | Define Preliminary Scope |  |
| 1 | Complete opportunity assessment |  |
| 2. | Complete environmental assessment |  |
| 3. | Customer and Supplier review assessment results and reach agreement to proceed |  |
| 4. | Customer and Supplier Contract Established |  |
| 5. | Review Customer team structure & improvement efforts |  |
| 6. | Agree on Leadership Team Participants |  |
| 7. | Agree on Place, Date, & Duration for Leadership formation meeting |  |
| 8. | Verify meeting facility and equipment |  |
| 9. | Arrange refreshments, lunch |  |
| 10. | Customer and Supplier Finalize Agenda |  |
| 11. | Prepare & Send invitations |  |
| 12. | Secure Customer assignments to present Introductions, Agenda Review, and Customer Perspective |  |
| 13. | Assign balance of the agenda items to Leadership participants |  |
| 14. | Review presentation materials with assigned personnel |  |

Pre-Improvement Planning Checklist

Improvement Title: ____________________

Customer: _______________________   Supplier__________________________

Key Executive:____________________   Key Executive_____________________

Project Manager:__________________   Consultant: _______________________

Equipment Scope: ___________________________________________________

| # | Activity Description | ( |
| --- | --- | --- |
| 1. | Publish minutes from Leadership formation meeting identifying key areas of improvement and measurement team assignments. |  |
| 2. | Create a power point chart of Norms developed by Leadership Team |  |
| 3. | Measurement Team completes assignment |  |
| 4. | Measurement team prepares presentation |  |
| 5. | Agree on Place, Date, & Duration for Leadership improvement planning meeting |  |
| 6. | Verify meeting facility and equipment |  |
| 7. | Arrange refreshments, lunch |  |
| 8. | Finalize Agenda with Customer and Supplier |  |
| 9. | Customer to identify presenters from their organization for each of the following agenda items Review Norms from first meeting Measurement team report Develop improvement team assignments Set Macro timing for Improvement Events Prepare agenda for first Improvement Event I |  |
| 10. | Assign balance of the agenda items to Leadership participants |  |
| 11. | Review presentation materials with assigned personnel |  |

Pre-Event I Checklist

Improvement Title: ____________________

Customer: _______________________   Supplier__________________________

Key Executive:____________________   Key Executive_____________________

Project Manager:__________________   Consultant: _______________________

Equipment Scope: ___________________________________________________

| # | Activity Description | ( |
| --- | --- | --- |
| 1. | Publish minutes from Leadership Improvement Planning meeting identifying improvement goals, improvement team assignments, and macro timing for Events I and II. |  |
| 2. | Members from Leadership team to meet with all assigned improvement team personnel to review overall MPM2 process and results of two leadership meetings. |  |
| 3. | Members from leadership team to meet individually with each improvement team participant to detail expectations, review their role, and ask them to begin thinking about improvement ideas. |  |
| 4. | Verify equipment requirements defined during improvement planning and subsequent discussions with improvement personnel are all in place. |  |
| 5. | Verify material requirements defined during improvement planning and subsequent discussions with improvement personnel are all in place |  |
| 6. | Verify personnel requirements defined during improvement planning and subsequent discussions with improvement personnel are all in place |  |
| 7. | Prepare contingency plans to address any potential weaknesses in the above equipment, material, or personnel requirements. |  |
| 8. | Conduct a Pre-Event I conference call with key planners and participants to review preparations and agenda for Event I |  |
| 9. | Insure a full time facilitator is identified for Event I to help the team in the following areas: Brainstorm improvement ideas Select best solutions Develop improvement plan Monitor plan execution Assist in preparing report out to leadership Note: Facilitation role may be fulfilled by a qualified project manager or 3rd party. |  |
| 10. | Set time, date, and place for Event I report out |  |
| 11. | Identify and confirm Leadership participants for Event I Report Out. |  |

Pre-Event II Checklist

Improvement Title: ____________________

Customer: _______________________   Supplier__________________________

Key Executive:____________________   Key Executive_____________________

Project Manager:__________________   Consultant: _______________________

Equipment Scope: ___________________________________________________

| # | Activity Description | ( |
| --- | --- | --- |
| 1. | Publish Event I report and distribute to all participants and involved personnel |  |
| 2. | Members from Leadership team to meet with all assigned improvement teams to insure understanding of results and clarify homework assignments from Event I |  |
| 3. | Monitor progress of Customer homework assignments and verify all assignments will be completed prior to start of Event II |  |
| 4. | Monitor progress of Supplier homework assignments and verify all assignments will be completed prior to start of Event II |  |
|  | Verify equipment requirements defined for Event II are all in place. |  |
| 6. | Verify material requirements defined for Event II are all in place |  |
| 7. | Verify personnel requirements defined for Event II are all in place |  |
| 8. | Prepare contingency plans to address any potential weaknesses in the above equipment, material, or personnel requirements. |  |
| 9. | Conduct a Pre-Event II conference call with key planners and participants to review preparations and agenda for Event II |  |
| 10. | Insure a full time facilitator is identified for Event II to help the team in the following areas: Brainstorm control ideas Develop control plan Monitor plan execution Assist in preparing report out to leadership Note: Facilitation role may be fulfilled by the PM if qualified or a 3rd party. |  |
| 11. | Set time, date, and place for Event II report out |  |
| 12. | Confirm Leadership full participation in Event II Report Out. |  |
| 13. | Plan appropriate recognition for the improvement team at completion of Event II |  |

MPM2 Close Out Checklist

Improvement Title: ____________________

Customer: _______________________   Supplier__________________________

Key Executive:____________________   Key Executive_____________________

Project Manager:__________________   Consultant: _______________________

Equipment Scope: ___________________________________________________

| # | Activity Description | ( |
| --- | --- | --- |
| 1. | Insure improvement teams have received appropriate recognition |  |
| 2. | Quantify and summarize all results in final report to customer |  |
| 3. | Insure reported results relate directly to the initial goals established by the Leadership team. |  |
| 4. | Measure Customer and Supplier Satisfaction using standard reporting forms from each |  |
| 5. | Supplier to generate a lessons learned list |  |
| 6. | Customer to generate a lessons learned list. |  |
| 7. | Agree on Place, Date, & Duration for Leadership close out meeting or conference call |  |
| 8. | Verify meeting facility/network and equipment |  |
| 9. | Finalize Close Out meeting Agenda with Customer and Supplier covering following items: Lessons Learned Review and Discussion Customer Satisfaction Future Follow Up Actions and Opportunities |  |
| 10. | Conduct Leadership MPM2 Process Close Out meeting |  |
| 11. | Publish minutes of Close Out meeting detailing follow up actions and potential business opportunities |  |
| 12. | Distribute and collect MPM2 Process Evaluation Surveys from all Leadership personnel. |  |
| 13. | Summarize MPM2 Process Evaluations and distribute to all Leadership personnel. |  |