WAV Download Material

Multi-company Project Management

Agenda Templates									Page

A. MPM Templates

1. Sample Specification Review (Figure 3.7)			  2

2. Fact Finding Sample (Figure 3.8)				  3

3. Leadership Team Formation (Figure4.7)			  4

4. Engineering Team Formation (Figure 4.8)			  5

5. Installation/Start Up Team Formation (Figure 4.9)		  6

6. Leadership Team Regular Meeting (Figure 5.7)		  7

7. Engineering Team Regular Meeting (Figure 5.8)		  8

8. Leadership Close Out (Figure 7.7)				  9

B. MPM2 Templates

1. MPM2 Leadership Formation (Figure 9.3)			10

2. Leadership Improvement Planning (Figure 9.9)		11

3. Event I Schedule of Daily Activities (Figure 10.3)		12

4. Event II Schedule of Daily Activities (Figure 10.5)		13

5. MPM2 Close Out Meeting (Figure 10.7)			14

Note: Power Point slides to aid in facilitating team formation exercises are available for download from the author’s website at the following link:

http://www.teamimplementers.com/Tools_Aids.html

# Agenda

# Specification and Engineering Review

Specification Overview

Mechanical					Customer. Mechanical. Engr.

Electrical					Customer. Electrical. Engr.

Key Points from Pre-Award Meeting		Customer. Project Mgr.

Customer Processes

Engineering Change Requests		Customer Project Manager

Documentation				or as assigned

OEM Presentations					OEM Project Manager. or

Mech Engr Concept and Status		as Assigned

Controls Architecture and Status

Timing of Engineering Reviews

Sub-Supplier Presentations			Supplier Project Manager. or

Mech Engr Concept and Status		as Assigned

Controls Architecture and Status

Timing of Engineering Reviews

Open Issues Review and Assignments

# Agenda

# Installation or Start-Up Fact Finding

OEM Press System							Press Supplier

- Macro Timeline

- Resources (Quantity and Type)

- Pre-Conditions

- Special tools

- Supplier Support

Front of Line								Front of line Supplier

- Macro Timeline

- Resources

- Pre-Conditions

- Special tools

- Supplier Support

End of Line 								End of Line Supplier

- Macro Timeline

- Resources

- Pre-Conditions

- Special tools

- Supplier Support

Site Preparation Planning						Customer Project Mgr.

Summarize Questions						Designated Project Mgr.

- Review Questions

- Assign Responsibility

- Set Response Date

Agenda

Leadership Formation

### FIRST DAY

- Present MPM Concept

- Agreement on Norms

- Develop Personal History Presentation

- Personal History (Presented as Individual to Group)

- Develop Organizational Structure Presentation

- Present Organization (Presented as a Company to Group)

- Lunch

- Complete Situational Management Matrix

- Begin Brainstorming Process

- Evening Social Activity

SECOND DAY

- Complete Brainstorming

- Categorize Brainstorm Data

- Develop Overall Mission Statement

- Develop Goals From Above Categories

- Working Lunch

- Agree on Mission Statement

- Agree on Project Goals

- Develop Action Plans

- Communication Tools (Website)

- Plan Next Meeting (Entire Group)

- Assign Individual to Publish Minutes (Entire Group)

- Wrap Up

Agenda

Engineering Formation

FIRST DAY

- Present MPM Concept (Presented by Project Manager)

- Agreement on Norms

- Develop Personal History Presentation

- Personal History Presentation (Presented as Individual)

- Develop Responsibility Chart

- Present Responsibility Chart (Presented as a Company)

- Lunch

- Present Mission Statement and Goals (by Co-Chairs)

- Specification and Engineering Review

- Summarize Open Issues Identified in Above Items

- Evening Social Activity

SECOND DAY

- Review Leadership Brainstorming Items Related to Engineering and Consolidate with Engineering Open Issues (Customer & OEM Project Managers Present to Entire Group)

- Divide Consolidated List into Categories

- Develop Actions, Assign Responsibility and Establish Timing Related to Items Assigned to Subgroup

- Working Lunch

- Subgroups Present Above Action Plans for Concurrence

- Agree on Format to Track Open Issues and Actions

- Communication Tools (Website & Conferencing)

- Assign Individual to Publish Minutes (Entire Group)

- Plan Next Meeting  and Wrap Up(Entire Group)

Agenda

Installation and Start Up Formation

FIRST DAY:

- Present MPM Concept Structure (by Designated Proj. Mgr.)

- Agreement on Norms

- Personal History Presentations

- RASIC Charting

- Lunch

- Mission and Goals (Presented by Co-Chairs to Group)

- Develop Statement of Work

- Site Access and Safety Requirements

- Evening Social Activity

SECOND DAY:

Fact Finding and Action Planning

- OEM Presentations (OEM’s to Entire Group)

- Pre-Conditions

- Special Material, Tools, People

- Macro Timing with Special Items

- Requested Resources, Skilled Trades

- Develop Questions to OEM’s (Entire Group)

- Make Assignments for Missing Data

- Plan visit to manufacturer to observe equipment run off

- Lunch

Scheduling

- Work Elements and Resources (Cross Company Sub-Teams)

- Assemble Preliminary Plan (Entire Group)

- Set Date to Finalize the Installation or Start-Up Plan

Communication Tools

- Website

- Weekly Conference Call

Wrap Up

Agenda

Leadership Team Regular Meeting

Agenda Review & Approval				Host Key Executive

Review Norms, Mission, & Goals				Host Key Executive

Safety Topic Presentation (Optional)			Volunteer

Project Status Review

Supplier perspective				Supplier Project Mgr.

Sub supplier perspectives				Sub Supp. Project Mgr’s

Customer perspective				Customer Project Mgr.

Lunch and Site Tour					Host Project Manager

Open Issue Action Items review				As Assigned

Escalated Open Issues					Issue Representative

Change Requests						Initiating Project Mgr

Risk Management						Group Exercise

Identify new open issues from the meeting		Host Project Mgr

Resolve, Delegate, or Assign new items 			Group Exercise

Wrap Up 							Host Project Mgr

Summarize new decisions and leadership actions

Formalize agreement on next meeting date and site

Assign responsibility and date to publish minutes

Pre or Post Meeting Social Event 				Host Key Executive

(ie: Dinner, group activity, etc. outside normal business hours)

Agenda

Engineering Team Regular Meeting

Agenda Review & Approval				Host Key Executive

Review Norms, Mission, & Goals				Host Key Executive

Safety Topic Presentation (Optional)			Volunteer

Project Design Review

Sub supplier Design Status			Sub Supplier Project Mgr’s

Sub supplier submission approval			Supplier. Lead Engr.

Design Submissions & Status			Supplier Project Manager

Customer Approval of submissions	Customer Lead Engr.

Customer Design perspective		Customer Project Mgr

Lunch and Site Tour					Host Project Manager

Open Issue Action Items review				As Assigned

Engineering Change Requests				Initiating Project Manager

Identify new open issues from the meeting		Host Project Manager

Resolve Delegate or Assign new items 			Group Exercise

Wrap Up 							Host Project Manager

Summarize new decisions and Engineering actions

Formalize agreement on next meeting date and site

Assign responsibility and date to publish minutes

Pre or Post Meeting Social Event 				Host Project Manager

(ie: Dinner, group activity, etc. outside normal business hours)

Agenda

Leadership Project Closeout

Location: Customer Site TBD

Welcome and Review of Norms				Customer Key Executive

Review Project Goals and Deliverables			Co Lead Key Executive

Project Evaluation						Customer Project Mgr

Identify and Detail Follow Up Actions			Supplier Project Mgr

Review Customer Satisfaction Ratings			Project Managers

Lessons Learned Review and Discussion		As Assigned

Customer Lessons Learned

Equipment Supplier Lessons Learned

Sub Supplier Lessons Learned

Discussion of Key Lessons

Review and Discuss MPM Survey Summary		Assigned Project Mgr

Discussion of Future Opportunities			As Assigned

Customer Perspective

Supplier Perspective

Sub Supplier Perspective

Wrap Up							Host Key Executive

Verify all issues have been closed

Distribute MPM Survey Summary

Assign and set date to distribute minutes

Project Closure Celebration Event

Agenda

Leadership Team Formation

Introductions & Agenda Review				Customer Key Executive

MPM2 Process Overview					Consultant/Project Manager

Norms								As Assigned

Personal History						As assigned

Opportunity Assessment Report				Customer Tech Representative

Customer Perspective (Issues & Opportunities)		Cust. Operations Manager.

Resource/Results Matrix					Project Manager

Identify Key Improvement Areas				As Assigned

Form & task the Measurement team			Customer/Supplier Key Exec

Wrap up							Project Manager

Address any open issues

Review assignments and action plans

Set next Meeting Date

Set responsibility and deadline for distribution of minutes

Agenda

Leadership Team Improvement Planning

Welcome - 							Customer Key Exec

Review Norms from first meeting 				Customer Key Exec

Review Action Plans from first meeting			Project Manager

Measurement team report 					Customer Numbers Repr.

Establish Improvement Goals					Supplier Repr/Consultant

Develop improvement team assignments			Customer Operations Mgr.

Define requirements for each Improvement Event		Supplier Repr./Consultant

  - Equipment

  - Material

  - Manpower

Set Macro timing for Improvement Events			Customer Repr.

Leadership participation & review process			Project Manager

  - Daily Improvement Team Status

  - Improvement Team Summary Reports

Prepare agenda for Improvement Event I			Customer Repr.

Wrap UP								Project Mgr/Consultant

Event I Schedule of Daily Activities

Monday								Time   Location

Daily Improvement Team Meeting			???	Conf Rm

Introductions & MPM2 Process Overview

Norms, History, Roles

Brainstorm Improvement Ideas

Select best solutions

Develop Improvement Plan

Lunch								???

Separate into team activities to execute plan		???	Plant Floor

Daily Update meeting					???	Conf Rm

Assign follow up items to 2nd shift

Tuesday

Daily Improvement Team Meeting			???	Conf Rm

Review 2nd shift follow up

Adjust plan based on previous days results

Separate into team activities to execute plan		???	Plant Floor

Lunch								???

Separate into team activities to execute plan		???	Plant Floor

Daily Update meeting					???	Conf Rm

Assign follow up items to 2nd shift

Wednesday

Daily Improvement Team Meeting			???	Conf Rm

Review 2nd shift follow up

Adjust plan based on previous days results

Separate into team activities to execute plan		???	Plant Floor

Lunch								???

Separate into team activities to execute plan		???	Plant Floor

Daily Update meeting					???	Conf Rm

Assign follow up items to 2nd shift

Thursday

Daily Improvement Team Meeting			???	Conf Rm

Review 2nd shift follow up

Adjust plan based on previous days results

Separate into team activities to execute plan		???	Plant Floor

Lunch								???

Separate into team activities to execute plan		???	Plant Floor

Daily Update meeting					???	Conf Rm

Begin preparing report out presentation

Friday

Finalize Presentation					???	Conf Rm

Event I Report Out						???	Conf Rm

Event II Schedule of Daily Activites

Monday 								Time	Location

Planning session with team leaders and facilitators	???	Conf Rm

Tuesday

Daily Improvement Team Meeting			???	Conf Rm

Review homework results

Brainstorm control methods

Plan week’s activities

Separate into team activities to execute plan		???	Plant Floor

Lunch								???

Separate into team activities to execute plan		???	Plant Floor

Daily Update meeting					???	Conf Rm

Assign follow up items to 2nd shift

Wednesday

Daily Improvement Team Meeting			???	Conf Rm

Review 2nd shift follow up

Adjust plan based on previous days results

Separate into team activities to execute plan		???	Plant Floor

Lunch								???

Separate into team activities to execute plan		???	Plant Floor

Daily Update meeting					???	Conf Rm

Begin preparing report out presentation

Thursday

Finalize Presentation					???	Conf Rm

Event II Report Out						???	Conf Rm

Improvement Team recognition				???	Plant Floor?

Agenda

Leadership MPM2 Close Out Meeting

Welcome and review of Norms				Customer Key Executive

Review Improvement Goals				Supplier Key Executive

Review Validation Results					Customer Representative

(From Measurement Team)

Overview of MPM2 Survey Results			Project Manager

Identify and detail any follow up actions			Project Manager

Lessons Learned Review and Discussion		Consultant Facilitates

Customer Lessons Learned			Customer as assigned

Equipment Supplier Lessons Learned		Supplier as assigned

Discussion of Key Lessons				Team Discussion

Discussion of Future Opportunities			Customer as Assigned

Wrap Up							Consultant

Verify all issues are closed